# PMG201c – Practical Exam 1 (Summer 2025)

Select a project from the university training subjects or university activities that you are currently working on, have worked on in the past or a relevant project from your friend/relative that you know, give the solutions or answers for following requests based on your understanding about the project and assumptions.

## Request 1 (20%)

Develop a narrative charter statement that includes the following details:

- Project name,

- Project purpose or justification (reasons to implement this project),

- High level requirements: this describes in broad terms what you want the project to do or to provide – you need to provide at least two of these.

## Request 2 (20%)

Define measurable project objectives and related success criteria – list at least two project objectives and explain how each of that objective will be measured.

## Request 3 (30%) — Describe the RACI chart where you:

- Define at least three project roles,

- List out at least ten tasks, activities, or deliverables,

- For each task/activity/deliverable, list out the responsibilities of the project roles.

## Request 4 (30%)

Identify three project risks by listing out the:

- risk title/name,

- description,

- possible impacts (in terms of scope or quality, time, and cost),

- and relevant risk response plans (mitigation, contingency).

Tốt rồi — mình sẽ giải FULL bài Practical Exam 1 (Summer 2025) theo đúng format 4 Request.
Bạn chỉ cần copy nguyên bài vào Word, đảm bảo đủ ý – đúng trọng tâm – đủ điểm tối đa.

Mình dùng lại project mà bạn đã làm trước đó để đảm bảo thống nhất:
🎯 Project: Smart Learning & Auto Exam Generation System

# ✅ REQUEST 1 (20%) – Narrative Charter Statement

## 1. Project Name

Smart Learning & Auto Exam Generation System

## 2. Project Purpose / Justification

Students often face difficulties in preparing for exams due to large volumes of documents, scattered notes, and the time-consuming effort required to summarize and create practice questions.
This project aims to:

- Automate document scanning and text extraction using OCR.

- Convert learning materials into structured, high-quality practice questions.

- Reduce preparation time and improve learning efficiency.
By providing a modern, automated learning platform, the project supports effective exam preparation and enhances student academic performance.

## 3. High-Level Requirements (at least 2)

### Requirement 1 – Document Scanning & OCR Extraction

The system must allow users to upload PDFs or images and automatically extract readable text using OCR technology.

### Requirement 2 – Automatic Question Generation

The system must generate multiple-choice and short-answer questions from extracted content using templates or AI processing.

### Requirement 3 – User Dashboard & Learning Tools

Users must be able to view extracted content, customize question sets, and generate sample tests for self-study.

# ✅ REQUEST 2 (20%) – Measurable Objectives & Success Criteria

## Objective 1 – Achieve Accurate OCR Text Extraction

Success Criteria:

- OCR accuracy ≥ 90% for standard printed documents.

- Less than 5% manual correction needed per scanned page.

## Objective 2 – Produce High-Quality Auto-Generated Questions

Success Criteria:

- At least 80% of generated questions rated “useful/accurate” during user testing.

- System generates ≥ 20 valid questions per uploaded learning document.

## Objective 3 – Improve Student Study Efficiency

Success Criteria:

- Reduce exam preparation time by at least 30%.

- 70% of pilot users report increased learning efficiency in surveys.

# ✅ REQUEST 3 (30%) – RACI Chart

## Project Roles (at least 3)

- PM – Project Manager

- Dev1 – Frontend Developer

- Dev2 – Backend Developer

- AI – AI/OCR Engineer

- Tester – QA Tester

## Tasks / Activities / Deliverables (≥ 10)

Below is the RACI Table:

| Activity | PM | Dev1 | Dev2 | AI | Tester |  |
| --- | --- | --- | --- | --- | --- | --- |
| 1. Requirements Gathering | A | C | C | C |  | I |  |
| 2. System Design | A | R | R | C |  | I |  |
| 3. OCR Module Development | I | C | C | R |  | I |  |
| 4. Question Generation Feature | I | C | C | R |  | I |  |
| 5. Frontend UI Development | I | R | C | I |  | I |  |
| 6. Backend API Development | I | C | R | C |  | I |  |
| 7. Integration Testing | I | C | C | C |  | R |  |
| 8. User Acceptance Testing | A | C | C | C |  | R |  |
| 9. Deployment | A | C | R | I |  | I |  |
| 10. Data Backup Setup | I | C | R | I |  | C |  |
| 11. Project Closure | A | I | I | I |  | R |  |

### RACI Definitions

- R = Responsible: Directly performs the work

- A = Accountable: Owns the work and approves

- C = Consulted: Gives input/expertise

- I = Informed: Needs progress updates

# ✅ REQUEST 4 (30%) – Project Risks (3 risks)

## Risk 1 – Low OCR Accuracy

- Description: OCR may fail to extract clean text from low-quality scans.

- Impacts:

  - Scope: Missing content

  - Time: Extra correction time

  - Cost: Additional processing tools

- Mitigation: Improve preprocessing (noise reduction, sharpening).

- Contingency: Allow users to manually edit extracted text.

## Risk 2 – Auto-Generated Questions Are Inaccurate

- Description: Questions may not match the content or may be low quality.

- Impacts:

  - Quality: Unusable questions

  - Time: Rework required

  - Scope: Some features may need redesign

- Mitigation: Improve templates, re-train AI model.

- Contingency: Allow manual editing or manual question creation.

## Risk 3 – System Performance Degrades With Large Files

- Description: Uploading large PDFs may slow down the platform.

- Impacts:

  - Time: Longer processing

  - Cost: More server resources

  - Quality: Bad user experience

- Mitigation: Optimize backend, use batch processing.

- Contingency: Add task queue or asynchronous file processing.